OTV INTERNAL SALES CRM

DEVELOPER HANDOVER PACKAGE

Confidential | Odisha Television Network

Prepared for: Bikram & Sujit

Prepared by: Litisha Panda, Business Head

Date: April 2026

CONTENTS

SECTION 1 — Briefing Note for Bikram

SECTION 2 — Developer Onboarding & Access Instructions

SECTION 3 — Full Product Requirements Document (PRD)

SECTION 4 — Current Build Status

SECTION 5 — First Sprint Task List for Sujit

# SECTION 1 — Briefing Note for Bikram

Hi Bikram,

I'm assigning Sujit to take over development of the OTV Internal Sales CRM. This document contains everything he needs to understand, access, and continue the project correctly.

## What is this project?

An internal CRM tool built specifically for OTV's field sales team. It replaces informal tracking methods with a structured system for daily meeting planning, deal pipeline management, revenue logging, internal escalations, target approvals, and HR attendance compliance.

## Current State

The project was built on Replit using AI-assisted development (React + TypeScript frontend, Express.js backend, PostgreSQL database). The codebase is substantial — roughly 70-80% built — but has become difficult to manage due to the main frontend file growing to 14,500+ lines. The project needs a senior developer to audit, stabilize, and complete it.

## What I need from Bikram

- Ensure Sujit reads this entire document before touching the codebase.

- Enforce the audit-first approach — no code changes in the first 3 days.

- Sujit must submit a written audit report (module-by-module status table) by end of Day 3.

- Route all Sujit's questions through you to me — not directly to Sujit without my visibility.

- All significant changes to architecture or database schema need my sign-off before implementation.

## Rules Sujit Must Not Break

- Do NOT touch the RO Parser block (view === 'ro-parser') or its engine functions — this is a protected module.

- Do NOT use raw date/time operations — always use the IST utility at artifacts/api-server/src/lib/date.ts.

- Do NOT delete or restructure the database schema without my approval.

- Do NOT rename existing API routes — it will break the frontend.

- Revenue entries are IMMUTABLE — no update or delete operations allowed on them.

## Reporting

Sujit reports to me via you. I expect: a written audit by Day 3, a sprint plan by Day 5, and weekly written progress updates every Friday.

# SECTION 2 — Developer Onboarding & Access Instructions

## 2.1 Repository Access

GitHub Repo: https://github.com/litisha-panda/Internal-Media-CRM

Step 1: Litisha will add Sujit as a Collaborator on the GitHub repo (Settings > Collaborators).

Step 2: Clone the repo locally:

git clone https://github.com/litisha-panda/Internal-Media-CRM.git

## 2.2 Tech Stack Overview

| Layer | Technology | Location |
| --- | --- | --- |
| Frontend | React + TypeScript + Vite | artifacts/otv-platform/ |
| Backend | Express.js + TypeScript | artifacts/api-server/ |
| Database | PostgreSQL via Drizzle ORM | lib/db/ |
| API Client | Auto-generated (Orval) | lib/api-client-react/ |
| Shared Types | TypeScript | lib/api-zod/ |
| UI Components | shadcn/ui + Tailwind CSS | artifacts/otv-platform/src/components/ui/ |
| Package Manager | pnpm (workspace) | Root level |

## 2.3 First-Time Setup

- Install pnpm if not already installed: npm install -g pnpm

- From the root directory, install all dependencies: pnpm install

- Set up environment variables — ask Litisha/Bikram for the .env file (contains DB credentials, Zoho API keys, Anthropic API key, Google OAuth client ID).

- Run the development server: pnpm dev (from root, this starts both frontend and API server in parallel).

- Open browser at the localhost URL shown in terminal.

## 2.4 Demo Accounts for Testing

| Role | Email | Password |
| --- | --- | --- |
| Sales Rep | rep.north@odishatv.com | demo123 |
| Region Head | rh.north@odishatv.com | demo123 |
| Region Head South | rh.south@odishatv.com | demo123 |
| Sales Head (NSH) | nsh@odishatv.com | demo123 |
| CRO | cro@odishatv.com | demo123 |
| Admin | admin@odishatv.com | demo123 |

## 2.5 Codebase Orientation — Read These Files First

- replit.md — root of repo — Full architecture overview, design decisions, rules.

- lib/db/src/constants.ts — All domain enums: roles, deal stages, IR types, regions, quarters, SLA hours.

- lib/db/src/schema/index.ts — All database table definitions.

- artifacts/otv-platform/src/types.ts — All shared TypeScript types (Deal, Meeting, RevenueEntry etc.).

- artifacts/api-server/src/routes/index.ts — All API routes registered.

- artifacts/otv-platform/src/pages/OTVApp.tsx — Main app entry (large file, handle with care).

## 2.6 Key Architecture Rules

- Never use string literals for roles, stages, or statuses — always import from lib/db/src/constants.ts.

- All date/time operations must use the IST utility: artifacts/api-server/src/lib/date.ts.

- Revenue entries are immutable — no UPDATE or DELETE on revenue_entries table.

- Deals are never deleted — only updated (stage set to Lost/Cancelled/Archived).

- The governance engine runs every 5 minutes — check artifacts/api-server/src/governance.ts before changing any automated logic.

- Use WidthType.DXA (never PERCENTAGE) for all table widths.

- The frontend uses a dual-layer state pattern: useApiEntityState() for core entities, usePersistedState() for secondary.

# SECTION 3 — Product Requirements Document (PRD)

## 3.1 Product Overview

OTV Sales CRM is an internal web application for Odisha Television Network's sales operations. It serves 7 user roles across the sales hierarchy, from field Sales Reps to the CRO, providing role-specific dashboards, workflows, and reporting.

## 3.2 User Roles

| Role | Code | Key Responsibilities |
| --- | --- | --- |
| Sales Rep | SALES REP | Log touchpoints, manage deals, submit targets, log revenue, view own HR report |
| Region Head | REGION HEAD | Approve targets, view team pipeline, manage team compliance, escalate deals |
| Sales Head | SALES HEAD | National pipeline view, approve targets (Level 2), manage NSH-level IRs |
| Sales Strategy | SALES STRATEGY | Strategic pipeline view, approve targets (Level 3), analytics |
| CRO | CRO | Final approval authority, system-wide pipeline, executive dashboard |
| Digi Ops | DIGI OPS | Digital deal management, digital revenue tracking |
| Admin | ADMIN | User management, system config, target bulk import, all data access |

## 3.3 Onboarding Flow

### First-Time Login

- Sales rep clicks invited link and is taken to the login screen.

- They complete the Setup Wizard: Full Name, Region, Reporting Manager selection.

- They import targets using the structured import sheet.

- They submit targets for approval.

- If submitted: Targets are locked and cannot be changed unless Admin overrides. Guided tour of the app is triggered.

- If not submitted: Rep is taken to Edit/Add mode to complete target entry.

### Target Import Structure

| Column | Field | Type | Notes |
| --- | --- | --- | --- |
| Col 1 | Unique ID | Auto-generated | System assigned |
| Col 2 | Agency Name | Text | Optional — blank if direct client |
| Col 3 | Client Name | Text | Required |
| Col 4 | Brand Name | Text | Required |
| Col 5 | Q1 Target (Rs) | Number | In Rupees |
| Col 6 | Q2 Target (Rs) | Number | In Rupees |
| Col 7 | Q3 Target (Rs) | Number | In Rupees |
| Col 8 | Q4 Target (Rs) | Number | In Rupees |
| Col 9 | Annual Target | Auto-calculated | Sum of Q1+Q2+Q3+Q4 |

### Target Approval Chain

| Level | Role | Status After Approval |
| --- | --- | --- |
| Level 1 | Region Head / Reporting Manager | Pending NSH |
| Level 2 | National Sales Head | Pending Strategy |
| Level 3 | Sales Strategy | Pending CRO |
| Level 4 | CRO | Approved — Targets Locked |

## 3.4 Dashboard (Sales Rep View)

### KPI Strip

| KPI | Calculation | Behavior |
| --- | --- | --- |
| Target | Sum of all quarterly targets | Locked post-approval. Admin-only to change. |
| Achieved | Sum of all logged revenue entries | Updates every time revenue is logged. Immutable. |
| Committed | Sum of deal amounts at Verbal Commit + PO Received stages | Live from deal pipeline. |
| In Pipeline | Sum of deal amounts at earlier stages (weighted by probability) | Live from deal pipeline. |
| Shortfall | Target minus Achieved | Auto-calculated. |

### Alerts / Status Section

- Pending Tasks — count of open tasks assigned to the rep

- Pending Internal Requests — count of IRs not yet resolved

- Missed HR Compliance — flagged if 11:30 PM rule violated

- Target Approval Status — shows if pending/approved/rejected

### Quick Actions

- Log Touchpoint — opens touchpoint log form

- Add Deal — opens add deal form

- View Tasks — navigates to My Tasks

- View Internal Requests — navigates to Internal Requests

## 3.5 My Plan Module

### Tab 1 — Schedule

Two panels side by side: Today's Schedule and Tomorrow's Schedule.

| Feature | Today Panel | Tomorrow Panel |
| --- | --- | --- |
| Shows | All touchpoints for current date | All touchpoints scheduled for next date |
| Add button (+) | Opens Schedule Meeting form | Opens Schedule Meeting form (date pre-set to tomorrow) |
| Each card shows | Time, client name, agenda, log button | Time, client name, agenda, edit button |
| Log button | Opens Log Meeting form | N/A |
| Monthly Calendar | Full month view — click any date to schedule | Full month view — click any date to schedule |

### 11:30 PM Compliance Rule

Every day by 11:30 PM IST, the sales rep must:

- Log at least one touchpoint for today.

- Schedule at least one meeting for tomorrow.

If either condition is not met, the governance engine automatically marks the rep as ABSENT in the HR Reports tab for that day.

### Schedule Meeting Form — Fields

| Field | Type | Source / Behaviour |
| --- | --- | --- |
| Meeting Type | Toggle — Deal / PR | Determines which fields show below |
| Meeting Format | Dropdown | Physical / Online / Phone Call |
| Agency | Searchable Dropdown | From Zoho CRM (live lookup). Fallback: free text + Add. |
| Client | Searchable Dropdown | Auto-maps from agency selection. If no agency, separate dropdown. |
| Brand Name | Searchable Dropdown | Auto-maps from client selection. |
| Representative Name | Text Field | Contact person at client |
| Designation | Text Field | Contact designation |
| Phone Number | Number Field | Contact phone |
| Email | Text Field | Contact email |
| Agenda | Text Area | Free text |
| Date | Date Picker | Defaults to today or selected date |
| Time | Time Picker |  |
| Sync to Calendar | Toggle | If enabled, creates calendar event |

### Tab 2 — Meeting Logs

Historical list of all logged touchpoints by the rep. Filterable by date range and client. Each entry shows: date, client, outcome, deal stage update, and follow-up status.

## 3.6 Log Touchpoint Form

Triggered when rep clicks 'Tap to Log' on a scheduled meeting. All fields from the Schedule form are pre-filled. Rep adds outcome information.

### Client Feedback Section

| Feedback Option | Secondary Field Shown | Deal Stage Triggered |
| --- | --- | --- |
| Interested | What does the client need? | Quotation > Rate Card > Negotiation > Some Other Solution > Meeting with Senior > Follow Up > Proposal |
| Not Interested | Why? (Text field) | Dead — no stage update |
| No Budget | Why? (Text field) | Dead — no stage update |
| Pricing Concern | What do you need? (Multi-select) | Approval on Bonus / Complementary Inventory / Discussion with Senior / Approval of Client Rates |
| Other | Specify (Text field) | Custom — text field |
| RO Received / Deal Closed | None — hides all other options | Opens RO Log Form |

### Internal Request Trigger (within Log form)

| Field | Type | Trigger |
| --- | --- | --- |
| Who do you need it from? | Dropdown — List of all users | 1. Creates a Task in the selected user's My Tasks. 2. Creates an Internal Request in the submitting user's IR list. |
| When do you need it by? | Calendar picker | 1. Creates a calendar event for the selected user. 2. Creates a reminder event for the submitting user. |
| Does the meeting need a follow-up? | Yes / No toggle | If Yes — shows When? field |
| If yes — When? | Calendar picker | Creates calendar event for submitting user. |
| Next meeting? | Calendar picker | Creates calendar event for submitting user. |
| Additional Comments | Text area | Stored against touchpoint record. |

## 3.7 Deal Pipeline

### Deal Stages (in order)

| Stage | Probability | Description |
| --- | --- | --- |
| Prospect | 10% | Initial identification — not yet qualified |
| Qualified | 25% | Confirmed interest and budget |
| Proposal Sent | 40% | Formal proposal submitted |
| Negotiation | 65% | Active negotiation on terms |
| Verbal Commit | 80% | Client verbally confirmed |
| PO Received | 90% | Purchase Order received |
| RO Received | 90% | Release Order received — deal effectively closed |
| Won | 100% | Deal fully closed and invoiced |
| Lost | 0% | Deal lost |
| Cancelled | 0% | Deal cancelled |
| Archived | 0% | Archived for historical record |
| On Hold | 20% | Temporarily paused |

### Deal Auto-Escalation Rules

- If a deal has no touchpoint logged for 7+ days, it is automatically flagged as AT RISK.

- If a deal is awaiting approval for 2+ days, it is flagged.

- Stalled deals appear in the Region Head war room for action.

### Add Deal Form — Fields

| Field | Type |
| --- | --- |
| Client Company | Searchable text (Zoho CRM lookup) |
| Agency Name | Searchable text (Zoho CRM lookup) |
| Brand | Text field |
| Deal Type | Dropdown: Sponsorship / Spot / Property / Package / Digital / Event / Other |
| Pitch Type | Dropdown |
| Target Amount | Number (Rs) |
| Quarter | Dropdown: Q1 / Q2 / Q3 / Q4 |
| Contact Name | Text field |
| Designation | Text field |
| Phone | Number field |
| Email | Text field |
| Contact Level | Dropdown |
| Notes | Text area |
| Assign Rep | Dropdown (for Region Head use) |

## 3.8 Revenue Log

Revenue is logged separately from deals. Each entry is IMMUTABLE — it cannot be edited or deleted once submitted.

### Revenue Log Form — Fields

| Field | Type | Source |
| --- | --- | --- |
| Agency | Dropdown | From imported targets |
| Client / Advertiser | Dropdown | Cascades from agency selection |
| Brand | Dropdown | Cascades from client selection |
| Deal Type | Dropdown | Linear TV / IP / Brand Solution / Digital |
| Amount (Rs) | Number | Manual entry |
| Invoice / PO Ref | Text | Free text |
| Date | Date picker | dd/mm/yyyy |
| Notes | Text area | Optional free text |

On submission: Amount auto-updates the Achieved KPI on the rep's dashboard. Revenue is attributed to the client and quarter based on the date entered.

## 3.9 Internal Requests (IR)

### IR Structure

| Field | Value |
| --- | --- |
| IR Subtype | Support Request / Deal Escalation / Override Request / Attendance Exception / Other |
| Routed To Department | Sales Strategy / NSH / CRO / Region Head / Digital / Finance / Marketing / Legal / Admin / Other |
| Status Flow | Pending > Accepted > In Progress > Done (or Rejected / Withdrawn) |
| SLA | Varies by department: Region Head = 24hr, NSH = 48hr, CRO = 72hr, Legal = 120hr |
| Escalation | If SLA breached, IR escalates to next role in hierarchy every 12 hours |

### IR Actions by Status

| Action | Who Can Do It | Result |
| --- | --- | --- |
| Accept | User the IR is routed to | Status: Accepted |
| Resolve | User the IR is routed to | Status: Done |
| Reject | User the IR is routed to | Status: Rejected |
| Withdraw | User who raised the IR | Status: Withdrawn |
| Escalate | System (auto) or raising user manually | Moves to next role in hierarchy |

## 3.10 My Tasks

Tasks are created from two sources: (1) Auto-created when a user is named in the 'Who do you need it from?' field in a meeting log. (2) Manually created via the + Create Task button.

### Task Fields

| Field | Source |
| --- | --- |
| What was requested? | From meeting log or manual entry |
| Who requested it? | Auto-filled from meeting log |
| Status | Open > In Progress > Done / Overdue / Cancelled |
| Due Date | From 'When do you need it by?' field in meeting log |
| Priority | Low / Medium / High / Critical |

### Task Automation

- Tasks overdue past their due date are automatically flagged as Overdue by the governance engine.

- A reminder notification is sent 24 hours before task due date.

- Tasks can be escalated — escalation routes to next person in hierarchy.

## 3.11 HR Reports

### Attendance Logic

The governance engine checks compliance daily at 23:30 IST:

- Sales Rep is marked PRESENT if: at least one touchpoint was logged for today AND at least one meeting scheduled for tomorrow.

- If either condition fails: Rep is marked ABSENT for that date.

- Exception: Rep can raise an Attendance Exception IR — if approved by Region Head, the absent record is overridden.

### HR Reports View

- Date-grid showing Present (green) / Absent (red) for each day of the month.

- Total present days count.

- Report / Complaint button to raise attendance exception.

- Region Head view shows all reps in their region.

## 3.12 Target Module (Sales Rep)

- Rep submits quarterly targets per client/agency/brand.

- Once submitted, targets go through 4-level approval chain (RH > NSH > Strategy > CRO).

- Post-approval: Targets are locked. No changes without Admin override.

- Dashboard KPI Target = sum of all approved quarterly targets.

## 3.13 Role-Specific Views (Non-Rep)

### Region Head View

Nav sections: MY TEAM (Dashboard, Team Meetings, War Room, Pipeline) | MY WORK (My Plan, Approvals, My Tasks, Requests) | REPORTS (Escalations, Team Report, My HR)

- Team dashboard shows aggregate target vs achieved for all reps in region.

- War room shows at-risk deals and stalled meetings for the region.

- Approvals queue for target submissions from reps in region.

### CRO View

- System-wide pipeline across all regions.

- Final approval authority on targets.

- CRO management view with revenue forecasting.

### Admin View

- User management: create, edit, assign roles and regions.

- Bulk target import.

- System configuration: approval thresholds, SLA hours, inactivity escalation timers.

- Activity audit log — all key system actions recorded.

## 3.14 Governance Engine (Automated)

Runs every 5 minutes on backend scheduler (Asia/Kolkata IST). Five automated workflows:

| Workflow | Trigger | Action |
| --- | --- | --- |
| IR Escalation Hops | SLA hours exceeded for an IR | Routes IR to next role in hierarchy |
| Stalled Deal Flagging | Deal with no touchpoint for 7+ days | Sets deal atRisk = true |
| Attendance Check | Every day at 23:30 IST | Checks touchpoint + plan compliance, writes attendance record |
| Task Overdue Flagging | Task past due date | Sets task status to Overdue |
| Task Reminders | 24 hours before task due date | Sends notification to assignee |

## 3.15 Zoho CRM Integration

- Used for live client and agency lookups in: Add Deal form, Log Touchpoint form, Revenue Log form, Target Import.

- Graceful fallback to free text entry if Zoho API is unreachable.

- Search input: ZohoSearchInput.tsx component handles debounced lookup.

- Zoho Client ID: 1000.TQ0C2M1CLOJC0ES8EPEJJWG5LUJ9ON (OAuth).

## 3.16 Notifications System

- In-app notification bell with unread count.

- Notifications stored in notifications table.

- Triggered by: task assignments, IR updates, deal escalations, target approval decisions, attendance flags.

- Endpoints: GET /api/notifications, POST /api/notifications/:id/read, GET /api/notifications/unread-count.

# SECTION 4 — Current Build Status

Sujit must verify each module against this table and update it based on his audit findings.

| Module / Feature | Status | Notes |
| --- | --- | --- |
| Auth — Login / Google OAuth / Zoho OAuth | BUILT | Test all three login methods. |
| Setup Wizard — profile, region, manager | BUILT | Verify data saves correctly to DB. |
| Target Import — sheet upload | BUILT | Test bulk import with sample CSV. |
| Target Approval — 4-level chain | BUILT | Test each level: RH > NSH > Strategy > CRO. |
| Sales Rep Dashboard — KPI strip | BUILT | Verify Target, Achieved, Committed, In Pipeline, Shortfall all calculate correctly. |
| Sales Rep Dashboard — Alerts + Quick Actions | BUILT | Verify all 4 alert types show. |
| My Plan — Today/Tomorrow panels | BUILT | Verify meetings display correctly. |
| My Plan — Monthly Calendar | BUILT | Test scheduling from calendar view. |
| Schedule Meeting Form — all fields | BUILT | Test both Deal and PR meeting types. |
| Schedule Meeting — Zoho lookup | BUILT | Test with live Zoho sandbox. Test fallback. |
| Log Touchpoint Form — pre-fill | BUILT | Verify fields pre-fill from schedule form. |
| Log Touchpoint — Client Feedback logic | BUILT | Test each feedback option triggers correct stage. |
| Log Touchpoint — IR/Task auto-creation | BUILT | Verify tasks and IRs are created on submission. |
| Log Touchpoint — Calendar triggers | PARTIAL | Calendar sync may be incomplete — verify. |
| Meeting Logs Tab (Tab 2) | PARTIAL | Historical log exists but UI may need polish. |
| Deal Pipeline — Add Deal form | BUILT | Test all fields and Zoho lookup. |
| Deal Pipeline — Stage updates | BUILT | Test each stage transition. |
| Deal Pipeline — At-risk flagging | BUILT | Verify governance engine flags correctly. |
| RO Log Form (triggered on deal close) | PARTIAL | Form exists but verify all fields save. |
| Revenue Log — form and submission | BUILT | Test amount auto-updates dashboard Achieved. |
| Revenue Log — Deal Type split | BUILT | Verify Linear TV / IP / Brand Solution / Digital options. |
| Internal Requests — list view | BUILT | Verify table shows correct fields. |
| Internal Requests — accept/resolve/reject/withdraw | BUILT | Test each action with correct role. |
| Internal Requests — SLA + auto-escalation | BUILT | Test by manually setting created_at in DB. |
| My Tasks — list view | BUILT | Verify task cards show correctly. |
| My Tasks — overdue flagging | BUILT | Verify governance engine updates status. |
| My Tasks — escalation | PARTIAL | Escalation button exists — verify chain is correct. |
| HR Reports — attendance grid | BUILT | Verify Present/Absent calculated correctly. |
| HR Reports — exception request | BUILT | Test raise exception > RH approves > record updates. |
| 11:30 PM Governance Rule | BUILT | Verify attendance records written at 23:30 IST. |
| Region Head — Team Dashboard | BUILT | Test with RH demo account. |
| Region Head — War Room | BUILT | Verify at-risk deals appear. |
| Region Head — Approvals Queue | BUILT | Test target approval flow. |
| NSH View | BUILT | Test with NSH demo account. |
| CRO View | BUILT | Test with CRO demo account. |
| Admin — User Management | BUILT | Test create/edit user with all roles. |
| Admin — System Config | BUILT | Test changing SLA hours and approval thresholds. |
| Notifications System | BUILT | Verify bell count updates on trigger. |
| Activity Audit Log | BUILT | Verify key actions appear in log. |
| Zoho CRM Integration | BUILT | Test live lookup in all 3 forms. |
| RO Parser (PROTECTED) | BUILT | DO NOT TOUCH. Verify it still works post any changes. |
| Anthropic AI Integration | BUILT | Verify Claude proxy still operational. |

# SECTION 5 — First Sprint Task List for Sujit

## Phase 1 — Audit (Days 1-3, NO CODE CHANGES)

- Clone repo and get app running locally.

- Read replit.md in full.

- Read lib/db/src/constants.ts in full.

- Test every module using demo accounts (see Section 2.4).

- Document every bug, missing feature, and UI issue found.

- Submit written audit report as a table: Module | Status | Issues Found.

## Phase 2 — Planning (Days 4-5)

- Based on audit, create a prioritised bug/fix list.

- Identify the 3 most critical fixes (things that block the app from being usable).

- Estimate effort for each fix.

- Submit sprint plan to Bikram and Litisha for approval before writing any code.

## Phase 3 — Stabilisation (Week 2 onwards)

After audit and sprint plan approval, Sujit works through fixes in priority order. Each completed fix requires:

- Code committed to GitHub with a descriptive commit message.

- Brief written note to Bikram: what was fixed and how to verify it.

- No changes to database schema without Litisha's written approval.

- RO Parser block must remain untouched throughout.

## Known Items to Prioritise (From Spec Review)

| Priority | Item | Why It Matters |
| --- | --- | --- |
| P1 | OTVApp.tsx refactor — split 14,500-line file into smaller components | Current file is unmaintainable. One bad edit breaks everything. |
| P1 | Meeting Logs Tab (Tab 2) — complete the UI and data display | Currently placeholder only. Core feature for reps. |
| P1 | Calendar event triggers in Log Touchpoint form — verify all work | Follow-up and next meeting scheduling are core to the product. |
| P2 | RO Log Form — verify all fields save and update deal stage correctly | Deal closure flow depends on this. |
| P2 | Task escalation chain — verify correct role routing | Broken escalation breaks accountability. |
| P2 | Mobile responsiveness — verify all screens work on phone | Sales reps use phones in the field. |
| P3 | Admin bulk import — end-to-end test and fix | Needed for initial rollout with all targets. |
| P3 | Deal Type split on dashboard KPIs (Linear TV vs Digital vs IP) | Reporting requirement — defer if blocking other P1/P2. |

OTV Internal Sales CRM — Handover Package | Confidential | April 2026